Mediscreen

Remote Developer Sprint Guidelines

Welcome to the Foot Forward Development Consultancy remote developer team! This document is meant to familiarize you with our internal sprint process for remote developers.

Meeting Attendance & Communication
Your direct manager will determine your meeting attendance requirements. For any meetings you cannot attend, you will be provided with a summary of the meetings, along with a to-do list of activities.

Please note that company-wide quarterly meetings are mandatory, irrespective of time zone.

Sprint Process

We use the Trello board to communicate. It lists what stories we are currently working on, plus functionality to complete in future sprints. When you begin work on a story, move the card into the in-progress column, and check off tasks as you complete them. When you finish all the tasks, move the story into the testable column. When the product owner is satisfied, the story moves to the done column.

You will be working closely with the product owner, who understands and represents what the client wants to be delivered. They have final say in approving whether a story is done.

There is also a question column on the Trello board. Use this to remind yourself about any issues, so you can address them when you meet with the product owner.

At the end of each sprint, there will be a retrospective meeting. If you are unable to attend, please fill out the template below and review with your product owner. Good luck, and on to the first sprint!

Retrospective Template

Things that went well:

Things that could have gone better:

Something I'd like to try to do differently: